Y Bwrdd Rheoli
Management Board

MB (07-09) Paper 2 (Part 1)

Financial Management Report

Date: 	7 September 2009
Time:	10:00-12:00
Venue:	Conference Room 4B
Author name and contact number: Steve O’Donoghue, ext 8746

Financial Management Report:

Year to Date Period Ended 31 July 2009

This paper has been prepared for consideration by the Management Board and has been deemed suitable for publication on the Intranet site.

OVERVIEW OF FINANCIAL PERFORMANCE FOR THE PERIOD

- The net spend to the end of July was £13.6million.  This represents an underspend of 8% (£1.2million) against the profiled budget for the period. 5.3% (£0.8million) is the result of committed expenditure not being charged in the period as planned.  If this is taken into account, the current underspend is 2.7% (£0.4million).  The KPI target is for variances of no more than 2% actual spend to budget at year end and work is in hand to address this, as explained in para 5 below.  For the same period last year, the underspend was 1.8%.

- Supporting detailed analysis is provided in the Annex:

- Note 1 presents budget performance by service area

- Note 2 provides variance explanations

- Note 3 summarises spend by type of expense

- Note 4 provides an overview of the Contingency budget, approved virements and potential further calls on the Contingency

- Note 5 lists the potential further calls on the Contingency

- Note 6 lists achieved in-year efficiencies, savings and underspends

- Note 7 provides an overview of the projected year-end outturn

- Note 8 presents an overview of percentage spend to date this year compared with last year.

KEY MESSAGES TO THE BOARD and RISK ASSESSMENT ON THE APPROVED BUDGET FOR THE YEAR (£47.751million)

- The Welsh Government laid a supplementary budget on 14 July (GEN-LD7634) which included a budget increase of £1.95million for the Assembly Commission which, if approved by the Assembly, will increase the Commission’s budget to £49.701million.  The Commission is seeking this increase to ensure that we have sufficient resources to fund the Unified Network project (“UNO”), the business case for which was agreed after the proposed budget for the year was approved.  Information has been provided to the Finance Committee explaining the rationale.  We flagged to the Assembly last autumn that the Commission might need to return for a supplementary budget to support delivery of our i-change plans, of which the UNO forms the foundation.  A date has yet to be set for the supplementary budget motion to be debated.

- Key risk areas within the budget are:

( UNO – there is still some uncertainty about costs and timing, most notably the allocation of work and costs between the current financial year and 2010-11.  There is a need to:

    - Provide clarity on total costs as soon as possible – the current generous estimate for budgeting purposes is £2.7million

    - Identify the profiling of spend between 2009-10 and 2010-11 – we may need to take action to balance available resources between the two years

    - Monitor the project closely to ensure any significant changes are identified and considered as early as possible.

( The Pierhead project –now that listed building consent has been received, contracts are being let and completion is still planned within the current financial year and within the approved budget of £1.05million.

( The level of flexibility within the Commission’s overall budget and in-built Contingency.  Current potential calls on the Contingency (£1.9m) exceed the funds available (£1.4m) but we have identified further savings and underspends with budget managers that should address the shortfall.  Our current best estimate, set out in Note 7 of the Annex, is a projected overall underspend of circa £0.1million at year end, based on the informed assumptions for further savings and underspends likely to be identified, and additional financial pressures we expect to face.

- ( It is also evident from the overview for this and previous periods that accurate budget profiling continues to be challenging.  We are working with External Communications, HR and Security to trial a new approach to profiling forecast spend and will roll this out if it proves successful.  At service level, the approach focuses on forecasting the spend profile accurately rather than the budget profile.  At the organisational level it will provide earlier identification of funding shortfalls or savings to better support decision making, and make our out-turn forecasts more robust.  In tandem, we are reviewing processes for raising Purchase Orders and paying invoices to ensure a more efficient operation, prompt payments to our suppliers and that we minimise administration and maximise use of our finance system, making better use of CODA’s accruals facility.  This should prevent committed expenditure appearing as an underspend when the invoice hasn’t been received.  This will all help address part of the timing issue mentioned in the overview.

- (Since April, almost £0.4m has been returned from service budgets into the Contingency budget and further savings and underspends have been identified.  We will review service-based Efficiency Plans during September and we recognise the need to provide further advice and support to drive forward the efficiency agenda.

ACTIONS RECOMMENDED TO THE BOARD

- It is recommended that Board members:

  - Consider the appropriateness and justification of the budget performance variances for their respective service areas;

  - Raise any significant issues which have not been picked up in the forecast outturn projections.  This may be estimated cost increases, or new spend proposals, or potential savings/ underspends which have not previously been identified;

  - Review the key risks flagged in the report and consider any further mitigating actions that should be taken.

- Budget Performance for the period April – July 2009-10

| Service |  | Profiled budget (£’000) |  | Actuals to date (£’000) |  | Budget remaining for the period (£’000) |  | Variance % |  | 2009-10 Annual Budget (£’000) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Corporate Unit |  | 566 |  | 495 |  | 71 |  | 13 |  | 1,786 |
| Legal Services |  | 204 |  | 175 |  | 29 |  | 14 |  | 647 |
|  |  | 770 |  | 670 |  | 100 |  | 13 |  | 2,433 |
| OPERATIONS DIRECTORATE |  |  |  |  |  |  |  |  |  |  |
| Human Resources |  | 498 |  | 518 |  | -20 |  | -4 |  | 1,426 |
| Estate & Facilities Management |  | 2,711 |  | 2,182 |  | 529 |  | 20 |  | 7,660 |
| Financial Services |  | 254 |  | 246 |  | 8 |  | 3 |  | 723 |
| Members Pay & Allowances |  | 4,376 |  | 4,147 |  | 229 |  | 5 |  | 13,045 |
| ICT |  | 1,250 |  | 1,073 |  | 177 |  | 14 |  | 4,778 |
| External Communications |  | 804 |  | 712 |  | 92 |  | 11 |  | 2,724 |
| Security |  | 760 |  | 685 |  | 75 |  | 10 |  | 2,281 |
|  |  | 10,653 |  | 9,563 |  | 1,090 |  | 10 |  | 32,637 |
| ASSEMBLY BUSINESS DIRECTORATE |  |  |  |  |  |  |  |  |  |  |
| Members’ Research Service |  | 615 |  | 635 |  | -20 |  | -3 |  | 1,922 |
| Chamber & Legislation Services |  | 351 |  | 333 |  | 18 |  | 5 |  | 1,161 |
| Translation & Reporting Service |  | 589 |  | 579 |  | 10 |  | 2 |  | 1,993 |
| Committee Service |  | 411 |  | 346 |  | 65 |  | 16 |  | 1,345 |
| Co-ordination Unit |  | 31 |  | 29 |  | 2 |  | 5 |  | 95 |
|  |  | 1,997 |  | 1,922 |  | 75 |  | 4 |  | 6,516 |
| Total – Cash Items |  | 13,420 |  | 12,155 |  | 1,265 |  | 9 |  | 41,586 |
| Depreciation & Notional Interest |  | 1,400 |  | 1,452 |  | -52 |  | -4 |  | 4,200 |
| Members Pension Fund Provision |  |  |  |  |  |  |  |  |  | 500 |
| Contingency |  |  |  |  |  |  |  |  |  | 1,135 |
| Members Contingency |  |  |  |  |  |  |  |  |  | 330 |
| Totals |  | 14,820 |  | 13,607 |  | 1,213 |  | 8 |  | 47,751 |

- Explanation of Variances outside 2% Tolerance for period to July 2009

|  | Service/Variance %/£’000 |  | Reason for Variance |  | Action Being Taken to Rectify |
| --- | --- | --- | --- | --- | --- |
|  | Corporate Unit 13% under budget 71 |  | Invoices for External Audit costs accrued in 2008-09 (63) not yet received. |  | External Audit costs should fall into line once invoices for work carried out last year are received. |
|  | Legal Services 14% under budget 29 |  | Due to underspends on staff costs caused by vacancies (27). |  | A significant underspend has been identified in discussions with the Head of Service and will be returned to contingency in due course. |
|  | Human Resources 4% over budget 20 |  | Insurance costs and Leadership programme over spent (65), but balanced by underspends totalling 43k |  | This service is currently trialling a new forecasting system which has identified a potential overspend of £100k for the Leadership programme – funds to be vired shortly. |
|  | EFM 20% under budget 529 |  | Delay in receipt of invoices (502) across several budget lines is the major cause of the underspend |  | Finance Co-ordinator is chasing invoices from contractors to bring matters up to date. Affected budget lines will be re-profiled to more accurately reflect the revised position, Finance will liaise with service to ensure accuracy of future profiling/forecasting. EFM will be involved in our review of Purchase Order and invoice payment processes. |
|  | Members Pay and Allowances 5% under budget 229 |  | Mainly due to Members not claiming full salary, office costs allowances and additional costs allowance entitlements (152). As well as lower than expected travel claims (76) |  | £0.226million has been identified to be returned to the contingency from various budget lines, with re-profiling to bring budgets back into line. Sum to be returned already included in projected outturn. |
|  | ICT 14% under budget 176 |  | The major cause is an underspend against the IT projects line due to year-end adjustments from 2008-09 (146) |  | The Finance Co-ordinator is liaising with the Welsh Government in respect of invoices awaited for us under the Siemens’ contract. |
|  | Chamber and Legislation Office 5% under budget 18 |  | Mainly due to underspends on staff costs (15) |  | This service is restructuring and will soon be recruiting additional staff which will use up underspends for the rest of the financial year. |
|  | Committee Service 16% Under budget 65 |  | Underspend on staff costs (24) caused by vacancies. Underspend on AM and staff travel as anticipated visits have not yet happened but will be going ahead (21). Underspend on Expenses – advisors/witnesses (12). |  | A service restructure is currently underway which will involve use of the underspend. Work expected to be charged against Expenses – advisors/witnesses has been postponed, resulting in the underspend. Re-profiling will take account of the new starting date. |
|  | External Communications 11% Under Budget 92 |  | Due to a delay in receiving invoices (47), a delay in the Pierhead project while awaiting listed building consent (25), staffing vacancies (10) and lower than expected activity regarding Commonwealth Parliamentary Association Expenses (6). |  | This service is currently trialling a new forecasting system and will reprofile the budget lines accordingly. |
|  | Security 10% under budget 75 |  | Overspends on overtime (30) caused by delay in full implementation of new shift patterns, balanced by significant underspending against the police contract budget (104) due to invoice timing issues and a vacancy at sergeant level that has yet to be filled. |  | This service has been asked to take part in the new forecasting trial, which will give a better understanding of the causes for the underspend. We are also looking at making better use of CODA’s accruals facility to prevent committed expenditure appearing as an underspend just because the invoice hasn’t been received. |

- Profiled Budget Vs Actuals to Date – Grouped by Expense Type

- Virements

| Contingency Balance: |  | Released from Service Budgets (£’000) |  | Allocated to Service Budgets (£’000) |  | Contingency Balance at End of Month (£’000) |
| --- | --- | --- | --- | --- | --- | --- |
| Opening working balance 01/04/09 |  |  |  |  |  | 983 |
| April |  | 163 |  | -161 |  | 985 |
| May |  | 210 |  | - |  | 1,195 |
| June |  | - |  | -60 |  | 1,135 |
| July |  | - |  | - |  | - |
| Sub Total |  | 373 |  | -221 |  | 1,135 |
| Potential Calls |  |  |  |  |  | -1,947 |
| Contingency in Members’ budget |  |  |  |  |  | 330 |
| Potential Remaining Balance (sub total) |  |  |  |  |  | -482 |

| Summary of potential demands as at 31 July 2009 |
| --- |
| Service | Potential Demands | Estimated value (£’000) of potential demands at 30 June 2009 | Situation as at 30 June 2009 | Estimated value (£’000) of additional bids in June 2009 | Released to Contingency in June 2009 (£’000) | Allocated from Contingency to Service Budget in June 2009 (£’000) | Estimated Potential call at 30 June 2009 |
| External Communications | Phase 2 (&3?) of Pierhead Project | 750 | Total budget of £1.1 million including £0.3 million from External Comms’ budget |  |  |  | 750 |
| ICT | Unified Network | 717 | Dependant on supplementary budget approval |  |  |  | 717 |
|  | Changes to FTR Gold | 10 | Yet to be allocated |  |  |  | 10 |
|  | Installation of technical equipment | 34 | Yet to be allocated |  |  |  | 34 |
| Corporate Unit | New Posts – change programme | 114 | New Bid in June – yet to be allocated . |  |  |  | 114 |
|  | Further External Audit work | 5 | Yet to be allocated |  |  |  | 5 |
|  | Extension of Members Review panel - extra funds required | 53 | Yet to be allocated. Awaiting business case |  |  |  | 53 |
| EFM | Further costs for refurb 3A | 87 | Yet to be allocated. Awaiting business case |  |  |  | 87 |
|  | ROP Screens/Booths | 25 | Yet to be allocated. Awaiting business case |  |  |  | 25 |
|  | Green Team | 16 | Yet to be allocated (removed from Corporate Unit Budget). |  |  |  | 16 |
| HR | Leadership Programme | 100 | To be allocated when programme reviewed |  |  |  | 100 |
| Finance | Part time HEO post | 36 | Yet to be allocated |  |  |  | 36 |
|  | TOTAL | 1,947 |  |  |  |  | 1,947 |

- In – Year Efficiencies and  Savings

| Service |  | Details |  | Recurring Efficiencies (£'000) |  | Non -Recurring Efficiencies (£'000) |
| --- | --- | --- | --- | --- | --- | --- |
| Committee Service |  | Returned from Advisors – expenses/witnesses account, as not expected to be spent based on historical spend |  |  |  | 28 |
| EFM |  | Returned from Agency staff budget line as not expected to be spent, based on historical spend |  |  |  | 40 |
|  |  | Returned from Window Cleaning – as cost is fixed and additional funds were not required. |  |  |  | 11 |
|  |  | Returned from Dry Cleaning, as dry cleaning costs are no longer incurred as a result of buying new uniforms |  |  |  | 3 |
|  |  | Returned from refuse budget, following an allocation error |  |  |  | 58 |
| Members’ HR |  | Returned from AMSS T&S budget, as not expected to be spent, based on historical spend |  |  |  | 87 |
|  |  | Returned from AM database project |  |  |  | 8 |
| MRS |  | Money returned from ICT project as in-house solution found |  |  |  | 40 |
| Corporate Unit |  | Money returned from various budgets as not expected to be spent |  |  |  | 19 |
| ICT |  | Money returned from various budgets as not expected to be spent |  |  |  | 4 |
| HR |  | originally allocated for ICT project that is not expected to go ahead this year |  |  |  | 75 |
| Total |  |  |  | - |  | 373 |

- Projected Final Outturn Over/Underspend

|  |  | £’000 |  | £’000 |
| --- | --- | --- | --- | --- |
| Original Contingency Budget |  |  |  | 1,000 |
| Less Required Efficiency Savings (in approved budget) |  |  |  | (250) |
| Add Savings identified prior to 1 April 2009 |  |  |  | 233 |
| Add the contingency within the Members’ budget, no longer required. |  |  |  | 330 |
| Add savings/underspends already identified since April 2009 |  |  |  | 373 |
| Less additional funds already allocated to service budgets |  |  |  | (221) |
|  |  |  |  | 1,465 |
| Add Vacancy factor – an estimate of savings arising from vacant posts during recruitment |  |  |  | 150 |
| Add Other potential savings identified but not yet returned to contingency |  |  |  | 100 |
| Add Expected underspend on members’ allowances |  |  |  | 500 |
|  |  |  |  | 2,215 |
| Additional Financial Pressures: |  |  |  |  |
| Additional Staffing costs (various) |  | (203) |  |  |
| Pierhead (net of £0.300m savings in External Comms budget) |  | (750) |  |  |
| Leadership Development Programme |  | (100) |  |  |
| 3A further costs |  | (87) |  |  |
| Unified Network |  | (717) |  |  |
| Other smaller amounts |  | (90) |  | (1,947) |
| Sub total |  |  |  | 268 |
| Increase in depreciation & notional interest charges |  |  |  | (160) |
| Projected (overspend)/underspend balance |  |  |  | 108 |

- Budget Performance Comparison 2009-10 to 2008-09

comparing the % of the profiled budget spent to date in both years

| Service |  |  | 2009-10 % spent to date |  |  | 2008-09 % spent to date |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Corporate Unit |  |  | 87 |  |  | 98 |  |
| Legal Services |  |  | 86 |  |  | 74 |  |
|  |  |  | 87 |  |  | 92 |  |
| OPERATIONS DIRECTORATE |  |  |  |  |  |  |  |
| Human Resources |  |  | 104 |  |  | 130 |  |
| Estate & Facilities Management |  |  | 80 |  |  | 107 |  |
| Financial Services |  |  | 97 |  |  | 101 |  |
| Members Pay & Allowances |  |  | 95 |  |  | 96 |  |
| ICT |  |  | 86 |  |  | 101 |  |
| External Communications |  |  | 89 |  |  | 75 |  |
| Security 1 |  |  | 90 |  |  |  |  |
|  |  |  | 90 |  |  | 99 |  |
| ASSEMBLY BUSINESS DIRECTORATE |  |  |  |  |  |  |  |
| Members’ Research Service |  |  | 103 |  |  | 89 |  |
| Chamber & Legislation Services |  |  | 95 |  |  | 87 |  |
| Translation & Reporting Service |  |  | 98 |  |  | 99 |  |
| Committee Service |  |  | 84 |  |  | 93 |  |
| Co-ordination Unit |  |  | 94 |  |  | 94 |  |
|  |  |  | 96 |  |  | 93 |  |
| Total – Cash Items |  |  | 91 |  |  | 98 |  |
| Depreciation & Notional Interest |  |  | 104 |  |  | - |  |
| Members Pension Fund Provision |  |  | - |  |  | - |  |
| Contingency |  |  | - |  |  | - |  |
| Members Contingency |  |  | - |  |  | - |  |
| Totals |  |  | 92 |  |  | 98 |  |